# THENIJOBS Pending Works Update

Prepared for: Siddhu

Date: 10 June 2026

Scope: Updated source-level status of the Flutter/mobile pending work from the Web vs Flutter gap analysis, after the latest implementation pass.

# Executive Update

The original headline still holds in the broad product sense: the Flutter app is not yet a full port of the web app. Most logged-in seeker, employer, and admin routes still go through the generic _buildStubScreen / _PortalFeatureScreen engine in thenijobs-flutter/lib/core/routes/route_screens.dart.

However, several critical blockers from the original report have now moved out of "broken" status:

• Mobile-only seekers are no longer blocked from applying just because they do not already have a web-built resume.

• The apply flow now supports direct PDF resume upload from the job apply sheet.

• Mobile application data can carry seeker email and phone fields.

• Portal list views now handle the main web/mobile field-name mismatches.

• Admin Settings now reads platformSettings instead of the wrong settings collection.

• Application/interview/job/company status actions now route through Cloud Functions where available, preserving backend validation and notification side effects.

• Push and analytics are now initialized at app startup.

• Demo login is disabled unless explicitly enabled by the build flag THENIJOBS_ENABLE_DEMO_LOGIN.

• Employer post-job is now started as a real mobile workflow: /employer/post-job resolves the employer company and submits job postings through the existing createJobPosting Cloud Function.

Net status: the critical stabilization pass is partially complete, but the larger feature-parity backlog remains.

# Completed / Updated Now

| Area | Previous status | Updated status | Evidence |

|---|---|---|---|

| Resume dead-end in Apply flow | Broken | Fixed for minimum viable apply | job_detail_screen.dart now shows Upload PDF Resume; upload writes through addSeekerResume. |

| Mobile resume write path | Missing | Added minimal PDF upload path | firestore_service.dart has addSeekerResume(...), writing resumes[], resumeUrl, and resumeTitle. |

| Mobile application contact fields | Missing / backend mismatch | Fixed / supported | ApplyToJobData now includes seekerEmail and seekerPhone; applyToJob passes them. |

| D1 application count display | Mismatch | Mitigated in mobile UI | route_screens.dart field fallback supports applicationsCount and applicationCount. |

| D2 profile readiness display | Mismatch | Mitigated in mobile UI | route_screens.dart uses profileStrength and falls back to profileCompletion. |

| D3 resume field display | Mismatch | Mitigated | route_screens.dart falls back from resumeTitle / resumeUrl to the resumes[] array. |

| D4 Admin Settings collection | Broken | Fixed | Admin Settings now points at platformSettings. |

| D5 mobile apply seeker contact | Missing | Fixed / supported | seekerEmail and seekerPhone are now in client data; Cloud Function also enriches from profile/user. |

| D6 job approval vocabulary | Inconsistent | Partially fixed | Mobile admin approval now writes status: active with isActive: true. |

| Status-change notifications | Missing from generic toggles | Improved | Application/interview/job/company actions call Cloud Functions where available. |

| Push init | Not wired | Basic wiring added | main.dart calls PushNotificationService().initialize(); background handler exists. |

| Analytics init | Not wired | Basic wiring added | main.dart logs app_open through AnalyticsService. |

| Demo login | Needs prod disable | Disabled by default | demoLoginEnabled now depends only on THENIJOBS_ENABLE_DEMO_LOGIN. |

# Still Pending

## Critical / Product-Blocking

| Item | Current status | What remains |

|---|---|---|

| Full resume builder / resume management screen | Still pending | The apply sheet can upload a PDF, but /seeker/resume is still a generic portal screen rather than a complete resume manager/builder. |

| Employer post-job wizard | MVP implemented / needs QA | /employer/post-job now shows a real form and submits via PlatformActionsService.createJobPosting; device QA and Flutter analyzer pass remain. |

| Messaging threads | Still pending | Seeker/employer message routes still show conversation lists/scaffold only; no chat thread or send UI. |

| Profile/skills/settings editors | Still pending | Seeker and employer profile/settings routes remain read-only portal surfaces. |

| Interview scheduler | Still pending | Employers can update status, but cannot create/schedule interviews from a real form. |

| Admin broadcast composer | Still pending | Backend broadcast support exists, but mobile admin UI has no composer workflow. |

| Admin user role tools | Still pending | Backend updateUserRole exists, but mobile admin users screen is still read-only. |

## High Priority

| Item | Current status | What remains |

|---|---|---|

| Talent search mobile UI | Still pending | Backend search support exists, but mobile route still relies on generic seeker profile listing. |

| Candidate notes and pipeline detail | Still pending | Status actions work better now, but no notes/detail panel/schedule actions. |

| Company profile editor + gallery upload | Still pending | Company profile route remains read-only. |

| Job alert creation | Still pending | Service helper exists, but mobile route only shows/toggles existing alerts. |

| Store-ready push notifications | Partial | Startup/permission/token request exists, but token persistence, local notification display, tap routing, and device QA remain. |

| Analytics coverage | Partial | app_open exists, but screen/event coverage is not complete. |

## Medium Priority

| Item | Current status | What remains |

|---|---|---|

| Reports/charts | Pending | fl_chart is still not used for real reports. |

| Pagination/search in portal lists | Pending | Generic lists still cap at 20 and do not provide search/filter UI. |

| Aggregated count reads | Pending | Metric tiles still stream document lists instead of using aggregation count APIs. |

| Offline Firestore cache UX | Pending | Hive initializes, but portal data is not meaningfully cached for offline workflows. |

| Crashlytics | Pending | No crash reporting integration confirmed. |

| Deep links / app links | Pending | go_router paths exist, but Android App Links / iOS Universal Links still need native config and QA. |

# Revised Priority Matrix

| Priority | Items |

|---|---|

| Critical | Messaging threads; real profile/resume/settings editors; interview scheduler; admin broadcast and user-role tools. |

| High | Runtime QA for the new post-job workflow; talent search UI backed by Cloud Function; candidate pipeline detail; company profile editor; job-alert creation; complete push token persistence and notification tap handling. |

| Medium | Reports/charts; aggregation counts; pagination/search; offline data strategy; analytics event coverage; Crashlytics; deep-link QA. |

| Low | Remove or justify unused dependencies; polish /id and public profile bonus screens; final copy/UI refinements. |

# Updated Effort Estimate

The latest patch reduces the stabilization work, but not the full portal parity effort.

| Workstream | Updated status | Remaining estimate |

|---|---|---|

| Fix D1-D6 field mismatches | Mostly done / needs runtime verification | 0.5-1 day |

| Unblock mobile apply | Minimum viable fix done | 0.5-1 day QA |

| Push + analytics startup wiring | Basic wiring done | 2-3 days for token persistence, local notifications, tap routing, and analytics coverage |

| Resume manager/builder | Still pending | 4-6 days |

| Post-job wizard | MVP implemented / QA pending | 1-2 days for analyzer fixes, device testing, copy polish, and edge cases |

| Profile/skills/settings editors | Still pending | 4-6 days |

| Interview scheduler | Still pending | 2-3 days |

| Messaging threads | Still pending | 5-8 days |

| Job-alert creation + admin broadcast/role tools | Still pending | 3-5 days |

| Talent-search mobile UI | Backend exists / UI pending | 2-4 days |

| Store readiness | Partial | 3-5 days |

Revised total to feature parity: approximately 5-8 developer-weeks, assuming the existing backend Cloud Functions remain usable and no major Firestore-rules redesign is required.

# Recommended Next Implementation Order

1. Run Flutter tooling locally: dart format, flutter analyze, and device smoke tests for apply/upload.

2. QA mobile apply with a new seeker who has no resume, including Storage rules and Firestore rules.

3. Persist FCM tokens to user/device records and add notification tap routing.

4. QA the new employer post-job workflow on device/emulator and confirm the callable writes pending jobs correctly.

5. Build seeker profile/resume/settings editors, converting the current read-only portal pages into real workflows.

6. Build messaging threads for seeker and employer.

7. Add interview scheduling from the candidate pipeline.

8. Add admin broadcast composer and user-role management.

9. Add talent search UI backed by the existing Cloud Function.

10. Complete store-readiness QA: deep links, permissions, Crashlytics, release signing, Android/iOS device tests.

# Verification Notes

Source checks were performed against the current workspace. Dart/Flutter tooling is not available on PATH in this environment, so this update is source-level only. Runtime verification on Android/iOS and Firebase rules simulation are still required before marking these fixes production-ready.