# THENIJOBS � Web (Next.js) vs Mobile (Flutter) End-to-End Gap Analysis

Prepared for: Siddhu (saaisiddharth2004@gmail.com)

Date: 10 June 2026

Scope: Source-level comparison of the Next.js web app (E:\thenijobs-main\src) against the Flutter mobile app (E:\thenijobs-main\thenijobs-flutter), both sharing one Firebase backend (Firestore, Auth, Storage).

Method: Static inspection of actual source � routers, screens, providers, services, models, and security rules. No generic feedback; every finding cites real files.

Format note: This was requested as a Word document. The code-execution sandbox that assembles .docx files is currently unavailable ("not enough disk space"), so the report is delivered as Markdown (fully editable, convertible). I will generate the .docx as soon as the sandbox is available.

# THE HEADLINE FINDING (read this first)

The Flutter app is not a port of the web app. It is a public-browsing + auth shell with a placeholder scaffold standing in for every logged-in portal.

The file thenijobs-flutter/lib/core/routes/route_screens.dart is literally titled "Screens Stub/Placeholders for Router Setup." All 43 seeker/employer/admin screens are declared as one-line stubs, e.g.:

class EmployerPostJobScreen extends StatelessWidget {

@override

Widget build(BuildContext context) => _buildStubScreen('Employer Post Job');

}

Every one of those routes renders a single generic widget (_PortalFeatureScreen) driven by a config object (_featureConfigFor). That widget can only: show a header, show Firestore count tiles, show navigation buttons, render read-only lists of documents, and fire one-tap status updates (e.g. {'status':'shortlisted'}). There are no real forms or workflows behind login.

What this means in practice:

• A job-seeker cannot edit their profile, build/upload a resume, manage job alerts, or open a message thread in the app.

• An employer cannot post a job, schedule an interview, search talent, message a candidate, or edit the company profile in the app.

• An admin gets read-only lists with approve/reject toggles � no real dashboards, charts, broadcast composer, or settings editor.

The public experience (home, job/business/service browse, job detail with a working Apply flow, company registration) and authentication (email, Google, phone OTP, password reset) are genuinely implemented.

Net: the mobile app delivers roughly 15�20% of the web app's functionality by capability, even though the router declares 100% of the routes.

# PHASE 1 � Project Discovery / Architecture

## 1.1 Web (Next.js) � recap from prior audit

Static export SPA; client-only Firebase; 3 portals; no API tier; security via firestore.rules + storage.rules.

## 1.2 Mobile (Flutter) architecture

| Concern | Implementation | Location |
| --- | --- | --- |
| Language/SDK | Dart, Flutter SDK ^3.11 | pubspec.yaml |
| State management | Riverpod (flutter_riverpod) | core/providers/, features/**/providers/ |
| Routing | go_router with auth-aware redirect | core/routes/app_router.dart |
| Auth | firebase_auth + google_sign_in | features/auth/data/repositories/auth_repository_impl.dart |
| Data | cloud_firestore direct (mirrors web) | core/services/firestore_service.dart |
| Storage | firebase_storage | core/services/storage_service.dart |
| Local cache / offline | Hive + shared_preferences; connectivity_plus present | main.dart, core/services/local_storage_service.dart |
| Charts | fl_chart (declared; used only in stub metric tiles) | � |
| File/image upload | image_picker, file_picker (declared; not used in any real form) | � |
| Push | firebase_messaging + flutter_local_notifications (declared, not wired) | core/services/push_notification_service.dart |
| Analytics | firebase_analytics (declared, not wired) | core/services/analytics_service.dart |
| HTTP | dio, cloud_functions (no usages found � no REST/functions exist) | core/network/dio_client.dart |

App initialization (main.dart): initializes Firebase + Hive only. Does not initialize push notifications, analytics, or connectivity listeners. PushNotificationService and AnalyticsService are never instantiated anywhere (confirmed by code search � only their own definitions match).

Architecture verdict: clean feature-first structure and correct plumbing choices, but the authenticated layer is scaffolding, and two declared integrations (push, analytics) are dead.

# PHASE 2 � Feature Inventory (web master list) & PHASE 3 � Web↔App Comparison

Legend: ✅ Fully available � ⚠ Partial (read-only / limited) � ❌ Missing � 🔴 Broken � 🟡 Needs improvement

## 2.1 Public & Auth

| Feature | Web page | Mobile screen | Status | Notes / code |
| --- | --- | --- | --- | --- |
| Home / landing | src/app/page.tsx | features/public/.../home_screen.dart | ✅ | Real, with sections + FloatingWhatsApp. |
| Job search/list | app/jobs/page.tsx | public/.../jobs_screen.dart | ✅ | Real; both lack pagination. |
| Job detail + Apply | app/jobs/[id]/JobDetailPageClient.tsx | public/.../job_detail_screen.dart | ⚠ | Apply works (_applyToJob, _showApplyBottomSheet) but see 🔴 below. |
| Business directory | app/businesses | businesses_screen.dart | ✅ | Real. |
| Company profile | app/company/[slug] | company_detail_screen.dart | ✅ | Real. |
| Company register | app/company/register | route_screens.dart CompanyRegisterScreen | ✅ | Real form (writes companies, status pending). |
| Services | app/services | services_screen.dart | ✅ | Real. |
| Pricing | app/pricing | pricing_screen.dart | ✅ | Real. |
| Email login | app/login | auth/.../login_screen.dart | ✅ | signInWithEmail. |
| Google login | app/login | same | ✅ | signInWithGoogle. |
| Phone OTP | app/login | same | ✅ | sendOtp/verifyOtp. |
| Register (role pick) | app/register | register_screen.dart | ✅ | register(... role ...). |
| Password reset | app/forgot-password | forgot_password_screen.dart | ✅ | sendPasswordResetEmail. |
| Admin login | app/admin/login | AdminLoginScreen (bridge) | ⚠ | Mobile shows a "use common sign-in" bridge, not a real admin form. |
| Public profile / Smart ID | (no web equivalent) | /id/:id, /profile | 🟡 | Mobile-only bonus screens. |

## 2.2 Seeker portal (web has 14 functional pages; mobile = stub viewer)

| Feature | Web | Mobile | Status | Evidence |
| --- | --- | --- | --- | --- |
| Dashboard | real stats + lists | stub metrics + lists | ⚠ | _seekerDashboardConfig (read-only). |
| Profile edit | full editor | read-only doc view | 🔴 | case 'Seeker Profile' shows fields only; no edit. |
| Resume upload/builder | builder + Storage upload | read-only doc view | 🔴 | SeekerResumeScreen stub; cannot create a resume on mobile. |
| Applications | list + detail | list (read-only) | ⚠ | case 'Seeker Applications'. |
| Saved jobs | manage | list (read-only) | ⚠ | save/unsave only via public job detail. |
| Job alerts | create/edit | activate/pause toggle only | 🔴 | cannot create an alert (Seeker Job Alerts). |
| Interviews | view | list (read-only) | ⚠ | Seeker Interviews. |
| Messages | chat threads | conversation list only, no thread/compose | 🔴 | _messagesConfig lists docs; no message UI. |
| Notifications | list + read | list + mark-read | ✅/⚠ | _notificationsConfig (works, read-only otherwise). |
| Skills | edit | read-only | 🔴 | Seeker Skills. |
| Subscription | plans/checkout | read-only list | ⚠ | _subscriptionConfig; no purchase. |
| Settings | edit prefs | read-only | 🔴 | Seeker Settings. |
| AI Coach | page | links + profile view | ⚠ | Seeker AI Coach. |
| Rewards/Gamification | none on web | read-only gamification doc | 🟡 | Mobile-only; web has no rewards. |

## 2.3 Employer / HR portal (web has 14; mobile = stub viewer)

| Feature | Web | Mobile | Status | Evidence |
| --- | --- | --- | --- | --- |
| Dashboard | stats + lists | stub metrics + lists | ⚠ | _employerDashboardConfig. |
| Company profile edit | full editor + gallery upload | read-only doc | 🔴 | Employer Company Profile. |
| Post a job | 4-step wizard | list of jobs only, no form | 🔴 | case 'Employer Post Job' renders recent-jobs list; no posting form. |
| My jobs | manage/edit | list + status toggles | ⚠ | _employerCollectionConfig('jobs'). |
| Candidates pipeline | full pipeline, notes, schedule | list + shortlist/select/reject toggles | ⚠ | _applicationActions; no notes, no notify, no detail panel. |
| Talent search | (web exists, rules-blocked) | read-only seekerProfiles list | 🔴 | Same rules block as web � returns nothing for employers. |
| Interviews schedule | create w/ date/time/mode | complete/cancel toggle only | 🔴 | cannot create an interview on mobile. |
| Leads | manage | list + status toggles | ⚠ | _leadActions. |
| Reviews | reply | read-only list | ⚠ | Employer Reviews. |
| Messages | chat | conversation list only | 🔴 | no thread/compose. |
| Billing / Subscription | plans | read-only list | ⚠ | no payment flow. |
| Reports | charts | metric tiles + lists | ⚠ | fl_chart not used. |
| Settings | edit | read-only | 🔴 | Employer Settings. |

## 2.4 Admin portal (web has 13 + login; mobile = stub viewer with toggles)

| Feature | Web | Mobile | Status | Evidence |
| --- | --- | --- | --- | --- |
| Dashboard | stats + approvals | metrics + approval lists | ⚠ | _adminDashboardConfig. |
| Businesses approve/reject/feature | full | list + _businessActions toggles | ⚠ | works via generic doc update. |
| Jobs approve/reject | full | list + _jobAdminActions | ⚠ | works. |
| Users manage/role | full | read-only list (no role edit) | 🔴 | Admin Users has no actions. |
| Leads, Services, Ads, Reviews | manage | list + toggles | ⚠ | works for status toggles. |
| Subscriptions/Payments | view | read-only lists | ⚠ | � |
| Notifications broadcast | composer | read-only lists | 🔴 | no compose UI. |
| Reports/Analytics | charts | reuse of dashboard config | ⚠ | no charts. |
| Security / Activity log | view | reads activityLogs (empty on web too) | ⚠ | always empty (web logActivity is a no-op). |
| Settings | edit | reads wrong collection settings | 🔴 | web uses platformSettings → mobile list empty. |

# PHASE 4 � Database Audit (shared Firestore) & mismatch report

Both apps share Firestore. The mobile stubs query the same collections, but several field/collection names diverge, so mobile reads will silently render blank even where the web works:

| # | Mobile expects | Web actually writes | Effect | Location |
| --- | --- | --- | --- | --- |
| D1 | applicationCount (jobs) | applicationsCount (plural) | Employer job cards show blank count | route_screens.dart:2208,2914 vs src/lib/firebase/firestoreService.ts applyToJob (applicationsCount: increment(1)) |
| D2 | profileCompletion (seekerProfiles) | profileStrength | Profile-readiness meta always empty | route_screens.dart seeker configs vs src/lib/types/index.ts JobSeekerProfile.profileStrength |
| D3 | resumeUrl / resumeTitle | resumes[] array (web builder) | Resume section blank for web-built resumes | route_screens.dart Seeker Resume vs JobDetailPageClient.tsx (resumes array) |
| D4 | collection settings (Admin Settings) | platformSettings | Admin settings list always empty | route_screens.dart:2581 vs firestore.rules platformSettings |
| D5 | application doc missing seekerEmail/seekerPhone when created on mobile | web applyToJob includes both | Web employer sees blank contact for mobile-originated applications | job_detail_screen.dart ApplyToJobData vs firestoreService.ts applyToJob |
| D6 | job status vocabulary approved/paused | web uses active/rejected | Inconsistent status across platforms | _jobAdminActions vs approveJob |

Reads/writes coverage: Mobile reads most collections via the generic viewer. Mobile writes are limited to: company registration, job apply, save/unsave, and single-field status toggles. It does not write: jobs (post), interviews (create), messages, profile/resume edits, job alerts (create), reviews, subscriptions/payments.

Security-rule parity issues (inherited from web): Talent Search reads seekerProfiles which rules restrict to owner/admin → blocked on mobile too. Generic admin toggles depend on admin custom-claim/role; they will work for real admins, fail silently otherwise (caught and shown as a SnackBar error).

# PHASE 5 � API Audit

There is no REST/GraphQL API on either side � both talk to Firebase directly. The mobile dio and cloud_functions dependencies have no usages in the reviewed code (dead deps). The de-facto "API" is the Firestore SDK + security rules.

| Check | Finding |
| --- | --- |
| Endpoints exist in web / used in app | Same Firestore collections; mobile uses a subset of operations. |
| Request/response structure | Diverges on field names (D1�D6). |
| Error handling | Mobile shows SnackBars on failure; many stub lists swallow permission errors to "no records". |
| Auth/authorization | Same rules layer; adequate for what mobile does. |
| Missing operations on mobile | postJob, scheduleInterview, sendMessage, updateProfile, uploadResume, createJobAlert, createReview, createPaymentRequest, admin role/broadcast writes. |
| Notifications on status change | Web sends createNotification on shortlist/select/reject/interview; mobile generic toggles do not → candidates aren't notified for mobile-driven actions. |

# PHASE 6 � UI/UX Audit

| Area | Web | Mobile |
| --- | --- | --- |
| Navigation | Sidebar per portal | go_router; public bottom flows; portal screens are generic scaffolds |
| Forms | Rich multi-step wizards | Only company-register + apply bottom-sheet are real |
| Tables/lists | Custom | Generic _FirestoreListSection (title + chips) |
| Search/filters | Client-side filters | Public screens accept query params; portal viewers have no search/filter |
| Charts/dashboards | (web charts dead too) | fl_chart unused; metric tiles only |
| Missing screens/actions | � | post-job form, resume builder, profile editor, interview scheduler, message thread, talent results, settings editors, admin broadcast/role tools |

UX positives on mobile: consistent theming (app_theme.dart), shimmer/cached images available, OS text-scale clamped (main.dart), glass UI parity with web styling.

# PHASE 7 � Authentication & Security

| Capability | Web | Mobile | Status |
| --- | --- | --- | --- |
| Email/password | ✅ | ✅ signInWithEmail | parity |
| Google | ✅ | ✅ signInWithGoogle | parity |
| Phone OTP | ✅ | ✅ sendOtp/verifyOtp | parity |
| Password reset | page (verify wiring) | ✅ sendPasswordResetEmail | mobile better |
| Register + role | ✅ | ✅ | parity |
| Session/token | Firebase default | Firebase default | parity |
| Role guards | client-side | client-side redirect in app_router.dart | parity |
| Demo login | � | demoLoginEnabled flag in auth_repository_impl.dart | 🟡 ensure disabled in prod |

Shared security gaps (both platforms): no Firebase App Check; hardcoded Firebase config; world-readable company PII (GST/registration/email/phone); email verification not enforced. (Full detail in the web audit report.) Mobile adds risk only via the demo login flag � verify it is off for store builds.

# PHASE 8 � Testing (simulated flows)

| Flow | Mobile result |
| --- | --- |
| Register | ✅ works |
| Login (email/Google/OTP) | ✅ works |
| Browse jobs/businesses/services | ✅ works |
| Apply to job | ⚠ works only if the seeker already has a resume in resumes[] (built on web). Mobile "Manage Resumes" → stub, so mobile-only users hit a dead end. 🔴 |
| Save/unsave job | ✅ works |
| Create job (employer) | 🔴 not possible (no form) |
| Schedule interview | 🔴 not possible (toggle-only) |
| Message candidate/employer | 🔴 not possible (no thread) |
| Edit profile / upload resume | 🔴 not possible |
| Admin approve business/job | ✅ works (toggle) |
| Admin broadcast / edit settings | 🔴 not possible / reads wrong collection |
| Notifications | ⚠ view + mark-read works; no push delivery (not wired) |
| Payments | 🔴 none (no gateway on either platform) |

# PHASE 9 � Performance

• Stub list sections stream collections with limit(20) (better than web's unbounded job list) � but no pagination beyond 20 and no search.

• Count tiles use .snapshots().map(len) (downloads docs to count) instead of getCountFromServer aggregation → unnecessary reads/cost.

• Offline cache (Hive) initialized but not used for Firestore data.

• Unused heavy deps inflate build: dio, cloud_functions, fl_chart, image_picker, file_picker (declared, unused in real flows).

• Push/analytics init absent → no startup cost, but also no telemetry.

# PHASE 10 � SEO & Web Audit

SEO applies to the web app only (Flutter is a native app). Findings carry over from the web audit: good root metadata; robots.ts/sitemap.ts exist but the sitemap omits real jobs/companies, dynamic job pages aren't pre-rendered (generateStaticParams → 'demo'), no JobPosting JSON-LD, and OG/PWA images are missing. (See THENIJOBS_Enterprise_Audit_Report.md �11.)

# PHASE 11 � App-Store Readiness

| Requirement | Status |
| --- | --- |
| Android build config | Present (thenijobs-flutter/android) � verify signing, applicationId, min/target SDK. |
| iOS build config | Present (ios) � verify bundle id, capabilities, Info.plist usage strings for camera/photos (image/file pickers). |
| Permissions | image/file pickers declared but unused; ensure Info.plist/AndroidManifest strings exist if you wire uploads. |
| Push notifications | 🔴 Not wired � PushNotificationService never called; no FCM token registration, no permission request, no handlers, no firebase_messaging background isolate. Not store-ready as a feature. |
| Deep linking | go_router paths exist; no Android App Links / iOS Universal Links config verified. |
| Error handling | SnackBars on failures; no global crash reporting (no Crashlytics dep). |
| Analytics | 🔴 declared, not initialized. |
| Verdict | Not ready to ship as a feature-complete app; shippable only as a "browse + apply + auth" lite app after fixing the resume dead-end and wiring push. |

# FINAL REPORT

## 1. Executive Summary

The Flutter app shares the web's Firebase backend and faithfully implements the public marketplace (browse + job detail + apply) and authentication. Everything behind login � all 43 seeker/employer/admin screens � is a generic placeholder viewer (route_screens.dart), not the real feature set. Push notifications and analytics are declared but not wired. Several field/collection name mismatches cause silent blanks, and a resume dead-end prevents mobile-only users from applying. The app declares 100% of routes but delivers ~15�20% of capability.

## 2�6. Counts (approximate, by capability)

| Metric | Count |
| --- | --- |
| Distinct web feature-screens | ~55 |
| Fully available in app (✅) | ~13 (public + auth) |
| Partially available (⚠ read-only/limited) | ~25 (portal viewers + toggles) |
| Missing/Broken real workflows (❌/🔴) | ~17 (post-job, resume builder, profile/skills/settings edit, interview scheduling, messaging, talent results, alert creation, broadcasts, payments, push) |

## 7. Security Issues

Shared: no App Check, hardcoded keys, public company PII, email-verification not enforced. Mobile-specific: demo-login flag must be disabled for production; generic doc-update toggles bypass the web's validation/notification side-effects.

## 8. Performance Issues

Count tiles download docs instead of aggregating; lists capped at 20 with no pagination/search; unused heavy deps inflate bundle; Hive offline cache unused.

## 9. Database Issues

D1�D6 field/collection mismatches (applicationCount/applicationsCount, profileCompletion/profileStrength, resumeUrl/resumes[], settings/platformSettings, missing seekerEmail/seekerPhone, status vocabulary).

## 10. API Issues

No real API tier; mobile uses a subset of Firestore ops; status changes don't fire notifications; dio/cloud_functions dead.

## 11. UI/UX Issues

Portal screens are generic scaffolds; no real forms, search, filters, charts, or message threads behind login.

## 12. SEO Issues

Web-only; sitemap omits real content; no JobPosting structured data; missing OG/PWA assets (see web report).

## 13. Recommended Fixes (by area)

Build real Flutter screens for: post-job, resume builder + Storage upload, profile/skills/settings editors, interview scheduler, message threads, job-alert creation, admin broadcast/role tools. Fix field mismatches D1�D6. Wire push (FCM token + permission + handlers) and analytics in main.dart. Remove the resume dead-end (or allow upload from the apply sheet). Include seekerEmail/seekerPhone in mobile apply. Disable demo login for prod. Add Crashlytics + deep-link config for store readiness.

## 14. Priority Matrix

| Priority | Items |
| --- | --- |
| 🔴 Critical | Resume dead-end blocks mobile apply (D3 + stub); post-job missing; messaging missing; push not wired; field mismatches D1/D4/D5; disable demo login. |
| 🟠 High | Profile/resume/settings editors; interview scheduler; job-alert creation; admin broadcast + user-role tools; notify-on-status-change; talent-search backend (shared with web C1). |
| 🟡 Medium | Reports/charts (fl_chart); aggregation counts; pagination/search in portal lists; offline caching via Hive; status-vocabulary unification (D6). |
| 🟢 Low | Remove dead deps (dio, cloud_functions); analytics events; polish bonus /id /profile screens. |

## 15. Development Effort Estimate

| Workstream | Complexity | Estimate |
| --- | --- | --- |
| Fix field mismatches D1�D6 | Low | 1�2 days (8�16h) |
| Wire push + analytics in main.dart (+FCM handlers) | Medium | 3�4 days (24�32h) |
| Resume builder + Storage upload (Flutter) | High | 5�7 days |
| Post-job wizard (Flutter) | High | 4�6 days |
| Profile/skills/settings editors | Medium | 4�6 days |
| Interview scheduler form | Medium | 2�3 days |
| Messaging threads (list + thread + send) | High | 5�8 days |
| Job-alert creation + admin broadcast/role tools | Medium | 3�5 days |
| Talent-search backend (Cloud Function, shared) | Medium | 3�5 days |
| Store readiness (deep links, Crashlytics, permissions, disable demo) | Medium | 3�4 days |
| Total to reach feature parity | � | ~6�9 developer-weeks |

## 16. Exact Code Locations (anchors)

• Stub engine: thenijobs-flutter/lib/core/routes/route_screens.dart � _buildStubScreen, _PortalFeatureScreen, _featureConfigFor, plus the 43 *Screen stub classes (lines ~3163�3421).

• Router: thenijobs-flutter/lib/core/routes/app_router.dart.

• Apply flow: thenijobs-flutter/lib/features/public/presentation/screens/job_detail_screen.dart � _applyToJob, _showApplyBottomSheet.

• Auth: thenijobs-flutter/lib/features/auth/presentation/providers/auth_provider.dart; .../data/repositories/auth_repository_impl.dart.

• App init: thenijobs-flutter/lib/main.dart.

• Unwired services: thenijobs-flutter/lib/core/services/push_notification_service.dart, analytics_service.dart.

• Field mismatches: route_screens.dart (applicationCount ~2208/2914; profileCompletion; settings ~2581) vs web src/lib/firebase/firestoreService.ts, src/lib/types/index.ts, firestore.rules.

• Company register (real): route_screens.dart CompanyRegisterScreen (~184�537).

## 17. Action Plan (step-by-step)

1. Stabilize parity data (week 1): fix D1�D6; add seekerEmail/seekerPhone to mobile apply; point Admin Settings at platformSettings; unify status vocabulary.

2. Unblock mobile apply (week 1): implement resume upload in the apply sheet (or a minimal resume screen) so mobile-only users can apply.

3. Wire integrations (week 2): initialize push (FCM token, permission, foreground/background handlers) and analytics in main.dart; disable demo login for release; add Crashlytics.

4. Build core seeker forms (weeks 2�3): profile/skills/settings editors; job-alert creation.

5. Build employer workflows (weeks 3�5): post-job wizard; interview scheduler; candidate notes + notify-on-status; company-profile editor.

6. Messaging (weeks 5�6): conversation thread + compose for seeker & employer.

7. Talent search backend (shared, week 6): Cloud Function returning redacted candidates; wire both web and mobile.

8. Admin tools (week 7): broadcast composer, user-role management, real reports/charts.

9. Store readiness (week 8): deep links, permission strings, icon/splash, final QA on Android + iOS.

10. Regression pass: verify every mobile write matches web field names and triggers the same notifications/side-effects.

This analysis is static (source-level). A runtime pass on a device/emulator and a Firestore-rules simulation are recommended to confirm the per-screen behaviors above. Companion document: `THENIJOBS_Enterprise_Audit_Report.md` (web + security + DB deep dive).